Community Steering Group Scylla Road Meeting

Attendees: Katy (Salvation Army), Andrada, Catriona, Marthe, Janet

Author: Janet Emmanuel

Date: 12 February 2026

Level of urgency:  Medium

Report issued for: Information

All attendees shared positive reflections on the formalised land transfer and expressed optimism about the future development of 12 homes on the site.

Next Steps – (Janet)

- The legal land transfer is expected to take approximately three months.

- LCLT has secured initial funding to cover:

  - Land transfer legal fees

  - Project Manager (Hanna Afolabi) – one day per week

  - Preparation of a financial appraisal and project budget

- Funding to cover costs through to the planning application stage remains uncertain.

- RCKA Architects will continue working on the project through to planning and beyond.

- Target for planning application submission: End of 2026 (subject to funding).

- Anticipated construction start: Mid-2027.

- Target completion: End of 2028.

Feedback from Architects Meeting - (Andrada)

- The existing shed building on site is in poor condition. Legal advice from CLT recommends not taking ownership, as it presents a liability and could delay the main housing project.

- The red line boundary must be updated to include the 9 garages.

- The planning application will be submitted with the design largely as it stands, with minimal changes due to limited planning-stage funding.

Key Questions

- Does the community want to proceed with the current design?

- Is the proposed housing mix still appropriate? (This may be influenced by funding requirements.)

- A “sanity check” of the design information and compliance is required from the architects.

- Planning submission remains targeted for the end of the year.

Community Engagement – All

The group discussed how and when to engage the wider community.

- A community workshop will be organised in June to get feedback which will inform the architects’ planning design preparation.

- Proposed dates: 20th or 27th June.

- Andrada suggested applying for London Festival of Architecture funding.

  - She will check whether two applications can be submitted.

  - If not, she will coordinate with LCLT.

School & Community Involvement – All

- Janet to speak to Peckham Citizens regarding involvement of surrounding primary schools.

- Janet to speak with Cynthia about Rye Oak School’s participation in the workshop.

Political Engagement: All

- Katy offered support with local political engagement through the Salvation Army’s networks.

- With May elections approaching, Janet highlighted the importance of collaborating with Peckham Citizens to identify local councillors and exploring how to involve them in the project.

- Janet gave Katy an A3 poster of the Scylla Road Community Vision, which she agreed to display in the café.

4. CSG Meeting Structure – All

- For clarity and to encourage wider attendance, Janet will create and circulate a schedule for the next three meetings. Two meetings will take place in May and June, focused on:

  - Newsletter distribution

  - Workshop preparation

Meeting Venue & Format: All

- Katy confirmed that meetings can be held at the Salvation Army.

- The larger upstairs room will be available.

- Meetings will be more inclusive by:

  - Welcoming children

  - Providing food (e.g., quiche and salad) to support attendees coming directly from work

- Preferred format: In-person meetings, with hybrid (online option) available if necessary.